# Statement of Work

In reference to Order Acknowledgement XXXXXX

## Summary of Scope of Work

This SOW covers the itemized services required for the delivery of training and services related to the migration from external software to Managely, estimated based on system requirements provided by Client Name (Client), wherein specified Bold Group resources will be assigned to provide specifically the services in this SOW documented scope.

## Client Summary

| Client |  |
| --- | --- |
| Client Contact Name | Client Contact Name |
| Client Phone | Client Contact Phone |
| Client Email | Client Contact Email |
| Client Legacy System | Legacy System |
| Data Conversion | No Data Conversion is Included |

## Delivery Objective

| Objective Owner | # | Objective |
| --- | --- | --- |
| Client | 1 | Ensure any minimum software or hardware requirements are met |
|  | 2 | Customer will manually enter data using Managely Import templates and direct entry to the application |
|  | 3 | Resource(s) dedicated to entering data |
|  | 4 | Resources to receive any admin training |
|  | 5 | User Acceptance Testing (UAT) and Cutover Plan |
| Bold Technologies | 1 | Installation of full system scope of core system |
|  | 2 | Deliver any necessary admin training to enable customer usage of system |
|  | 3 | Application Training based on customer subject selection |
|  | 4 | Application configuration based on scope definition |

## Project Scope Definition

The project scope definition serves as a guideline for both project parties to provide an accepted proof of record around the various possible scope expectations. The “In Scope” section is a representation of all agreed on expectations captured in the project delivery. The “Out of Scope” section summarizes important limitations to the project scope but is not limited to those.

In Scope

- System installation based on full system purchase list

- All training will be delivered based on training agenda selection by customer

Out of Scope

- Training on custom workflows/processes not included

- Professional Services support outside of core business hours (8 AM – 4 PM MTN)

- Custom Development, Reports and any third-party vendor integration that is not currently integrated with the existing platform

- Additional data points that do not currently exist in Managely or the Master Template

- Data “clean up” by Bold Group

- Post go-live data changes by Bold Group (these are subject to a new SOW and order form)

- Data conversion of prepared migration data into Managely system based on the Managely Data Conversion Services list. If additional items are negotiated, they must be listed under in scope.

- 1-on-1 training above hours included on the OAF and training and services delivery scope

- Training & Services Delivery Scope

| # | Qty. | Units | Item |  |  | Description |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | X | Hrs. | Application Consulting |  | Training on Administrative Setup and Application Use |  |
| 2 | X | Hrs. | Project Management | Project Planning and Effecuation |  |  |

## Project Milestones

| Phases | Description |
| --- | --- |
| Phase 1 - Initiation | Email with definition of stakeholders & setup of project tools |
| Phase 2 - Planning | Kickoff call, implementation process presentation, scope signoff, creation of initial project timeline |
| Phase 3 - Execution | Trainings, included partner integrations, included add-on modules. |
| Phase 4 – Acceptance & Transition | When the deliverables are completed, customer will sign off on the deliverables and complete UAT. When UAT is complete, the project will be considered complete, and customer will begin productive use. Upon beginning productive use, the transition phase will begin, and customer will be introduced to customer support. Transition is expected to last approximately 1 day. When the transition phase is complete, the customer support process will begin. |
| Phase 5 – Project Close | Project documentation finalized, hand over to corporate services. - Customer Support review - Touch base scheduled with Customer Support team |

## Planned Delivery Timeline

| Milestone | Objective(s) |
| --- | --- |
| Intro Call | - Introduction of project teams - Roles and Responsibilities discussed - High-Level schedule reviewed - Project goals agreed upon - Next Steps reviewed |
| Planning Complete | - Project resources accounted for - Trainees decided - Project schedule agreed upon |
| Application Training Complete | - Customer understands use of application and how to test - Cutover plan complete |
| UAT | - Cutover execution begins - Productive use validated - Customer tests end-to-end |
| Cutover complete | - Productive use begins - Transition begins |
| Project Complete | - Documentation completed and archived |

## Governance

The project will be governed by bi-weekly project status calls.

Project calls will be scheduled during the planning phase of the project.

- Attendees: Core project team members executing the project plan, Project Managers, SMEs as needed.

- Duration: To be decided during planning phase. Half hour – one hour expected.

- Convener: The Bold Group Project Manager will be responsible for creating the meeting, facilitating the meeting, ensuring appropriate resources are in attendance, and sending meeting recap. Microsoft Teams is the “standard” meeting platform. Other options can be discussed during the planning phase if required.

## Project Assumptions

- Data Migration is not included in this Scope of Work. Customer will manually enter data.

- All estimates are provided based on Bold Group current understanding of project scope and conditions.  Should the scope or conditions require a change or reinterpretation, the Change Control process shall be initiated.

- Bold Group is responsible for performing only the tasks and delivering only the deliverables specifically set forth in this SOW.

- The customer and Bold Group will jointly manage project scope, duration, project plans and resource responsibilities.  The customer will work with Bold Group to determine the impact of scope changes on timelines and resources. The customer understands   that   changes   in   scope   may   impact   the   timeline, resource requirements and budget.

- The implementation will be based on the current GA release of the Bold Group product selected.

- If updates of the Bold Group software become available during the implementation of the project, these updates will follow the change control procedure and will not be applied without approvals from the customer and Bold Group Project Managers.

| Perennial Software, LLC dba Bold Group |  | Company Name (Matching OAF) |  |
| --- | --- | --- | --- |
| Signature |  | Signature |  |
| Printed Name |  | Printed Name |  |
| Title |  | Title |  |
| Date |  | Date |  |